GYM Coach Application: V1 Roadmap

Executive Summary

Goal: Launch a minimum viable product (MVP) in 6–8 weeks that coaches love and use daily for client management, training programming, and nutrition planning.

Thesis: Coaches will pay a subscription if the app saves them time, helps clients get better results, and helps them scale their business. V1 focuses on the three highest-impact features: training programs, nutrition planning, and client communication.[web:16][web:19][web:22]

V1 Release Focus: Client onboarding + training plans + meal planning + messaging. This focused set eliminates the biggest pain points (scattered spreadsheets, no central client information, manual program building, fragmented nutrition tracking) and creates the foundation for scaling.

Product Vision

Problem: Personal training and online coaching is still largely managed via WhatsApp, Google Drive, spreadsheets, and email. Coaches lose clients, waste programming time, and look unprofessional. Clients lack accountability, clarity on nutrition, and structured progress tracking.

Solution: A clean, branded coaching platform built with Laravel that coaches control and clients trust. Coaches onboard clients in minutes, build programs in half the time, plan nutrition seamlessly, and stay connected without chaos. Clients see their programs, log workouts, track meals, and see progress in one place.

Why Coaches Subscribe (V1 Foundation):

- Time savings: Structured onboarding + program templates + meal plan builder + pre-built progressions = 8–12 fewer hours per week per coach[web:16][web:19][web:24]

- Professionalism: Branded app, central client data, and transparent communication look like a real business vs. a solo operator

- Client results: Integrated training, nutrition, messaging, and logging drive adherence and faster progress[web:20][web:21]

V1 Core Feature Set

1. Coach Account & Client Management

What: Coaches create accounts, set up their brand (logo, colors, name), and maintain a client roster.

MVP Scope:

- Coach signup with email verification

- Coach profile (name, photo, bio, credentials)

- Basic branding (logo, primary color, gym name)

- Client list view with search and basic filtering

- Coach can manually add clients or send invite links

- Tag system for segmentation (e.g., "fat loss", "online-only", "beginner")

Why V1: Foundation for everything else; coaches need a home base with their brand.

Effort: Medium (Laravel auth, Sanctum, profile management, invite system)

2. Client Onboarding & Profiles

What: Streamlined intake that captures the essentials and auto-flags any constraints or risks for the coach.

MVP Scope:

- Guided onboarding flow (3–5 min)

  - Basic info (age, experience level, goal category: fat loss, strength, general fitness)

  - Health screening (injuries, past surgeries, medication)

  - Equipment & gym access (home, commercial, limited)

  - Availability & preferred session frequency

  - Food preferences & restrictions, allergies

  - Dietary goals (protein targets, calorie preference)

- Auto-generated "coach summary" card with red flags

- Timeline view of check-ins, assessments, notes, and meal plan changes

Why V1: Clients see how "clinical" and professional the coach is; coaches immediately have the info needed to build smart programs and meal plans without 10 rounds of messaging.

Effort: Medium-High (Laravel forms, validation, dashboard timeline UI)

3. Training Program Builder & Exercise Library

What: Simple but powerful tool for coaches to build, assign, and auto-progress workouts.

MVP Scope:

- Exercise library with 50–100 seeded exercises (with form cues and demo video URLs to external sources, e.g., YouTube)

- Workout builder: drag-and-drop interface (using Livewire for real-time reactivity) to add exercises, sets, reps, rest periods, and notes

- Ability to save workouts as reusable templates

- Assign pre-built 4–8 week program templates (strength, hypertrophy, fat loss, general fitness) to new clients

- Coaches can clone templates and customize per client

- Simple progression rules: coaches can set "+ 2.5 kg next week if all reps hit" (checkbox-based UI)

- Clients see assigned workouts in a clean calendar view

- Mobile app (Flutter) with offline sync for logging completed workouts

Why V1: Programming is where coaches add the most value and spend the most time; V1 should cut that in half vs. manual spreadsheets. Coaches can handle more clients without burnout.[web:16][web:20][web:24]

Effort: High (Laravel Nova admin for exercise DB, Livewire builder UI, templates, client assignment, progression logic, Flutter mobile sync)

4. Meal Planning & Nutrition Tracking

What: Integrated meal planning and client food logging to keep nutrition front-and-center without requiring external apps.

MVP Scope:

- Macro & calorie calculator: Coach inputs client goal (fat loss, maintenance, muscle gain), activity level → auto-calculates daily targets

- Meal plan builder:

  - Drag-and-drop daily meal structure (breakfast, lunch, dinner, snacks)

  - Pre-built meal templates (high-protein breakfast, office lunch, post-workout meal, etc.) coaches can drag in

  - Searchable food database (200+ common foods with macros)

  - Ability to save coach-created plans as reusable templates

  - Auto-calculate daily macros when meals are added

- Client food logging:

  - Simple photo + quick entry (food name, portion size)

  - Optional detailed macro logging for engaged clients

  - Daily adherence score (calories within 10%, protein hit)

  - Weekly summary view for coaches

- Coach dashboard:

  - View all assigned meal plans

  - See client food logs and adherence

  - Auto-flag clients who haven't logged in 2+ days

  - Ability to adjust meal plans mid-week

Why V1: Nutrition is the biggest leverage point for client results; coaches currently lose clients to external apps (MyFitnessPal, etc.) or abandon tracking because it's fragmented. Integrated nutrition keeps clients in your app and drives results.[web:6][web:9][web:12]

Effort: High (Laravel food database, plan builder UI with Livewire, photo storage, macro calculation, adherence scoring, Flutter logging UI)

5. In-App Messaging & Check-Ins

What: Central chat and structured weekly check-ins to keep communication in one place and reduce WhatsApp chaos.

MVP Scope:

- Coach-to-client messaging (async, with text and image attachments)

- Read receipts and timestamps

- Structured weekly check-in form (weight, energy, hunger, sleep, motivation, yes/no adherence questions)

- Check-in summary for coaches (e.g., "Weight up 1 kg, energy 7/10, all workouts done, ate 70% of meals, slept 6 hrs avg")

- Simple push notifications for reminders (workout day, meal plan reminder, pending check-in)

- Smart alerts for coaches ("Client missed 3 workouts in a row", "Weight trending up 2kg")

Why V1: Accountability is huge for retention and progress. Coaches can stay in touch without living in their phone 24/7.[web:1][web:5][web:10][web:24]

Effort: Medium (Laravel messaging with Sanctum auth, form builder, push notifications via Firebase, Livewire dashboard alerts)

6. Client Workout & Meal Logging & Progress Tracking

What: Clients log completed workouts and meals, see simple progress charts, and stay motivated.

MVP Scope:

- Workout logging:

  - Quick log: clients tap exercise, enter weight/reps/difficulty (RPE 1–10), tap done

  - Offline sync (Flutter mobile app)

  - Workout history with "completed" vs "missed" status

- Meal logging:

  - Photo + quick entry (optional macros for detailed clients)

  - Daily adherence % (calories/protein hit)

  - Meal history view

- Progress charts:

  - Bodyweight trend over time

  - Top 3 lifts over time

  - Workout adherence streak

  - Meal adherence % by week

  - Combined "score" showing overall progress (training + nutrition + check-ins)

- Coach view:

  - All client logs on a per-client dashboard

  - Spot adherence issues and flag for follow-up

  - Progress export as simple PDF

Why V1: Logging drives engagement and accountability. Integrated charts for both training and nutrition show coaches the full picture and motivate clients.[web:16][web:19][web:20]

Effort: Medium-High (Laravel logging endpoints, Livewire coach dashboards, Flutter mobile logging, chart library like Chart.js or Recharts, PDF export)

7. Basic Scheduling & Payments

What: Coaches can charge for packages and manage session slots.

MVP Scope:

- Package creation: E.g., "4-week program $99", "12 sessions $500", "3-month coaching $599"

- Stripe integration: One-time or recurring billing, auto-renewal, failed payment handling

- Session scheduling: Calendar view, recurring slots, basic reminders to reduce no-shows

- Ability to mark sessions complete or reschedule

- Auto-program & meal plan assignment upon payment (coaches set default for each package)

- Coach invoice dashboard with revenue tracking

Why V1: Coaches need a way to take money and organize time; this removes spreadsheet juggling and reduces no-shows via reminders.[web:5][web:14][web:27]

Effort: Medium-High (Laravel + Stripe integration via Nova, calendar UI with Livewire, automation via Laravel queues)

Why Meal Planning is in V1 (Not V2)

Nutrition is a core differentiator and retention driver. Coaches report that clients who track both training and meals see 2–3x better results and stick longer. By including meal planning in V1, we:

- Reduce client churn – Integrated nutrition → faster results → longer subscriptions[web:6][web:9]

- Differentiate from competitors – Many PT apps skip nutrition or require external apps; we're all-in-one[web:12]

- Increase coach value perception – Coaches can charge more when they offer training + nutrition as a package[web:9]

- Simplify coach workflow – One app for everything, not juggling WhatsApp + MyFitnessPal + spreadsheets

- Deliver on the core promise – V1 thesis is "save 10+ hours/week"; without nutrition, we only address 50% of the job

V1 Omissions (Deliberately for V2+)

These features are valuable but deferred:

- Wearable integration – Nice-to-have; integrations (Apple Health, Fitbit) can come later[web:19][web:27]

- Advanced AI features – E.g., auto-generated programs or meal plans; start with templates and coach-driven customization, add AI in V2[web:24]

- Group challenges & leaderboards – Social features boost retention but require more infrastructure; V2[web:7][web:10]

- Video coaching & live classes – Live video is infrastructure-heavy; async messaging + programs suffice for V1[web:30]

- Advanced analytics & business dashboards – Basic progress charts and summaries for V1; deeper insights in V2[web:7][web:21]

- White-label customization – Logo + colors in V1; full white-label (custom domain, app icon) in V2[web:8]

Development Timeline (8 Weeks, Laravel-First)

Phase 1: Foundation & Backend (Weeks 1–2)

- Coach authentication (Laravel Breeze + Sanctum for API)

- Client invite system and basic profiles

- Database schema: coaches, clients, exercises, workouts, meals, logs

- Laravel Nova admin panel for exercise and food database management

- Livewire-based coach dashboard skeleton

Deliverable: Coaches can sign up, invite clients, see empty dashboard. Exercises and foods seeded.

Tech: Laravel 11, Sanctum, Nova, MySQL, Redis

Phase 2: Training Core (Weeks 2–4)

- Exercise library UI (searchable, filterable)

- Workout builder with Livewire drag-and-drop

- Workout templates (pre-built programs)

- Program assignment and client calendar view (Livewire)

- Client workout logging endpoints (for mobile and web)

- Basic progression rules engine (Laravel logic, checkbox UI in Livewire)

- Mobile app start (Flutter skeleton, auth with Sanctum tokens)

Deliverable: Coaches can build and assign workouts; clients can log and see progress on web. Mobile app takes shape.

Tech: Livewire for real-time UI, Flutter for mobile, Sanctum API endpoints

Phase 3: Nutrition Planning (Weeks 3–5)

- Food database UI (searchable food library, macro lookup)

- Meal plan builder with Livewire drag-and-drop

- Meal templates (pre-built meal structures coaches can reuse)

- Macro calculator based on client goals

- Meal plan assignment to clients

- Client meal logging UI (web + Flutter mobile)

- Daily adherence scoring logic

Deliverable: Coaches can build and assign meal plans; clients can log meals and see adherence. Nutrition fully integrated.

Tech: Livewire meal builder, Flutter food logging, Laravel macro calculation logic

Phase 4: Messaging, Check-Ins & Mobile Polish (Weeks 4–6)

- In-app messaging (Livewire chat UI, Sanctum auth for mobile)

- Weekly check-in form builder (Livewire forms)

- Push notifications setup (Firebase Cloud Messaging)

- Check-in summaries and coach alerts (Laravel logic)

- Flutter mobile app polish: workout logging, meal logging, messaging, check-ins

- Offline sync for mobile (Flutter local database)

Deliverable: Full coach-client communication loop. Mobile app feature-complete for core workflows.

Tech: Firebase for notifications, Laravel queues for check-in processing, Flutter offline sync

Phase 5: Scheduling & Payments (Weeks 6–7)

- Session calendar UI (Livewire, FullCalendar)

- Stripe integration (one-time + recurring packages)

- Auto-program & meal plan assignment on payment

- Coach invoice dashboard (Livewire)

- Session reminders and no-show reduction

Deliverable: Coaches can charge clients and manage sessions. Revenue flow working.

Tech: Stripe API, Laravel Nova for admin, Livewire for dashboards

Phase 6: Progress Tracking & Polish (Weeks 7–8)

- Progress charts (workout adherence, weight trend, lift PRs, meal adherence, combined score)

- Client "wins" feed (exercise PRs, consistency streaks, weight milestones)

- PDF export of progress reports

- Bug fixes, security audit (GDPR compliance review)

- In-app tutorial and help

- Mobile responsiveness and performance optimization

Deliverable: V1 ready for soft launch to 10 beta coaches.

Tech: Chart.js or Recharts for visualizations, Laravel PDF generation, comprehensive testing

Tech Stack (Laravel-Focused)

Backend:

- Framework: Laravel 11

- Auth: Laravel Breeze (starter kit) + Sanctum (API tokens for mobile)

- Admin: Laravel Nova (manage exercises, food, users)

- Real-time: Livewire (reactive web components) + Laravel Queues for async tasks

- Database: MySQL 8+ (coaches, clients, workouts, meals, logs, messages)

- Caching: Redis (session, cache, queue backend)

Frontend (Web):

- Views: Blade + Livewire (no separate SPA needed; Livewire handles reactivity)

- Styling: Tailwind CSS

- Calendar/UI: FullCalendar, Livewire Pulse, Chart.js

Mobile (Flutter):

- Framework: Flutter 3.x (iOS + Android from single codebase)

- State: Provider or Riverpod

- API: Sanctum tokens for auth, REST calls to Laravel backend

- Local DB: SQLite (offline sync)

- Push: Firebase Cloud Messaging

Infrastructure:

- Hosting: Laravel Forge (managed servers) or Laravel Vapor (serverless)

- Database: Managed MySQL (AWS RDS, DigitalOcean, Linode)

- Storage: AWS S3 (workout videos, progress photos, meal photos)

- Payments: Stripe API

- Notifications: Firebase Cloud Messaging

- Monitoring: Sentry (error tracking), Laravel Telescope (local debugging)

Deployment:

- GitHub Actions for CI/CD

- Automated testing (PHPUnit for Laravel, Flutter test framework)

- Staging environment to test before production

Estimated Monthly Costs:

- Hosting: $50–200 (Forge or Vapor)

- Database: $20–50

- Storage: $5–20 (S3)

- Redis: $10

- Sentry/monitoring: $20

- Total: ~$100–300/month initial

Success Metrics (V1 Beta & Post-Launch)

Coach Adoption & Retention:

- 20+ coaches signed up for beta by end of week 4

- 70% weekly active coaches (logging in at least 1x/week)

- Average time in app per coach: >20 min/day

- NPS score: >45 from beta coaches

Client Engagement:

- Workout logging adherence: >70% (clients log at least 4 of 5 assigned sessions)

- Meal logging adherence: >60% (clients log at least 5 of 7 days)

- Check-in completion rate: >75% (weekly check-ins)

- Avg. time from program assignment to first workout logged: <12 hrs

Business Metrics:

- Churn rate: <8% month-to-month (beta users find value)

- Average revenue per active coach: >$80/month (implies 2–3+ paying clients per coach)

- Conversion rate: >40% (free tier → paid tier within 30 days)

Technical Metrics:

- Mobile app crash rate: <0.5%

- API response time: <200ms p99

- Offline sync success rate: >99%

Go-to-Market & Pricing (V1)

Early Adopter Recruitment

- Target: Hybrid/online coaches, gym franchises, PT studios in Slovenia and EU

- Channels:

  - Reddit (r/personaltraining)

  - Instagram DMs to 100+ local coaches

  - LinkedIn posts from cofounders

  - PT Facebook groups (Slovenian + EU communities)

  - Direct outreach to gyms and studios

- Incentive: Free Pro tier for 3 months, then 50% off year 1

- Commitment: Weekly feedback calls + feature voting

Coach Onboarding

- 3-min signup flow with profile + gym branding

- Interactive tutorial: "Build your first program and meal plan" (shows value immediately)

- Video walkthroughs (YouTube embeds) for common workflows

- In-app help tooltips and search

Pricing (Soft Launch → Full Launch)

Soft Launch (Beta, first 30 coaches):

- Free: Full access, 1 month, then manual conversation to paid

Full Launch (Paid Tier):

- Free tier: 1 active client, limited exercise library, basic messaging (try before buy)

- Pro: $39/month per coach (or $349/year): unlimited clients, full exercise library, all features (training, nutrition, scheduling, messaging), priority support

- Gym/Team: $99/month (up to 5 coaches): all Pro features + shared templates, group analytics

Conversion Strategy: Free tier access for 14 days after adding first client (creates urgency to upgrade before free trial ends).

Key Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Coaches won't adopt because "yet another app" | High | Beta with 30 coaches on free tier; emphasize time savings and meal integration; weekly calls to validate workflows |
| Nutrition feature too complex; coaches/clients overwhelmed | Medium | Start with simple food database (200 foods, basic macros); optional detailed logging for advanced users; test with 5 coaches week 5 |
| Exercise library too small or not relevant | Medium | Pre-seed with 100 universal exercises + 20 yoga/mobility moves; allow coaches to request/add custom exercises; community voting for V2 |
| Meal logging adoption lower than training | Medium | Require meal plan assignment before client access; highlight adherence wins in coach dashboard; coach education on why nutrition matters |
| Mobile offline sync fails; clients frustrated | Medium | Extensive Flutter testing; local SQLite schema mirrors API; conflict resolution logic; in-app error messages with fallbacks |
| Stripe integration delays launch or breaks | Medium | Integrate Stripe early (week 5); use Stripe's test mode; have manual payment collection option as backup |
| Data privacy/security concerns (GDPR) | High | GDPR-compliant from day 1: privacy policy, data deletion endpoints, encryption (HTTPS, hashed passwords), security audit pre-launch |
| Laravel dev bottleneck; too many features | High | Use Laravel Nova for admin tasks (exercise, food DB) to save time; Livewire for reactive UI (vs. separate SPA); hire freelancer if needed |
| Client churn due to meal plan complexity | Medium | Coaches can choose simple vs. detailed nutrition tracking per client; provide pre-built macro targets; in-app education |

Post-Launch Roadmap (V1.1–V2)

Based on early coach and client feedback, prioritize next:

- Wearable integration (Apple Health, Fitbit) – If 40%+ of coaches ask for auto step tracking

- AI program builder – If coaches cite program building as still too slow

- Group challenges & leaderboards – If client retention is a top concern (gamification boost)

- Video coaching – If hybrid coaches need async video feedback

- Advanced business analytics – If coaches want deeper insights into client behavior and ROI

- White-label customization – If high-volume gyms/studios want fully branded experience

- Integrations (Calendly, Zapier) – If coaches want to connect existing tools

Success Criteria for V1 → Go/No-Go Decision

Green Light for V2 Funding/Expansion:

- ✅ 50+ coaches on paid tier by end of Q1 2026

- ✅ $2000+ MRR

- ✅ <8% monthly churn

- ✅ NPS >45

- ✅ 70%+ client workout + meal adherence among paying coaches' clients

- ✅ Positive word-of-mouth and feature requests showing strong product-market fit

Red Light / Pivot:

- ❌ <20 paying coaches by end Q1

- ❌ >15% monthly churn

- ❌ <40 NPS

- ❌ <50% client adherence on either training or meals

Conclusion

V1 is laser-focused on the core coaching workflow: onboard clients, build training + meal plans, communicate and track progress, and get paid. By including nutrition from day one, we differentiate from competitors, deliver faster client results, and justify the subscription fee.

North Star Metric: Coaches using the app for 30+ minutes daily because it's indispensable for their business and client results.

The promise: "Save 10+ hours a week on admin and programming. Get better client results with integrated training and nutrition. Scale to 30+ clients with confidence."

References

[web:1] TrueCoach. (2025). Personal trainer software. Retrieved from https://truecoach.co

[web:5] Member Solutions. (2025, September). Best personal training software for trainers: Top 5 platforms 2025. Retrieved from https://membersolutions.com/best-personal-training-software-for-trainers/

[web:6] TrueCoach. (2025, August). Top 5 online nutrition coaching platforms for coaches. Retrieved from https://truecoach.co/blog/top-5-online-nutrition-coaching-platforms-for-coaches/

[web:7] Lucid. (2025, October). Retention metrics for fitness apps: Industry insights. Retrieved from https://www.lucid.now/blog/retention-metrics-for-fitness-apps-industry-insights/

[web:8] PT Distinction. (2024). Personal trainer software for modern trainers. Retrieved from https://www.ptdistinction.com

[web:9] HubFit. (2026, January). Top 5 nutrition coaching platforms for online coaches. Retrieved from https://hubfit.com/blog/top-5-nutrition-coaching-platforms-for-online-coaches

[web:10] CleverTap. (2025, January). Fitness apps retention: 5 time-tested strategies. Retrieved from https://clevertap.com/blog/fitness-apps-retain-new-users/

[web:12] Kahunas. (2025). Online coaching platform. Retrieved from https://kahunas.io

[web:14] TrainerFu. (2024, January). The 27 best personal trainer software. Retrieved from https://www.trainerfu.com/blog/the-27-best-personal-trainer-software/

[web:16] Lovable. (2025, December). How to build a fitness app in 6 steps. Retrieved from https://lovable.dev/guides/how-to-build-a-fitness-app-6-steps

[web:19] OrbitEdge Tech. (2025, December). Fitness app development cost in 2026. Retrieved from https://www.orbitedgetech.com/fitness-app-development-cost-in-2026-features-timeline-and-budget/

[web:20] Glorium Tech. (2025, December). Fitness app development step-by-step: MVP and costs. Retrieved from https://gloriumtech.com/how-to-build-a-fitness-app-step-by-step-mvp-extra-features-and-costs/

[web:21] World Pulse. (2024, July). Innovation trends in online personal trainer software. Retrieved from https://www.datainsightsmarket.com/reports/online-personal-trainer-software-1401154

[web:22] OnlySAAS Founders. (2023, August). SaaS product roadmap essentials—Examples and guidelines. Retrieved from https://www.onlysaasfounders.com/post/saas-product-roadmap-essentials-examples-and-guidelines

[web:24] ABC Trainerize. (2026, January). ABC Trainerize 2026 product roadmap: What coaches are asking for. Retrieved from https://www.trainerize.com/blog/abc-trainerize-2026-product-roadmap/

[web:27] Benfit. (2025, August). Best software for personal trainers to grow your business in 2025. Retrieved from https://benfit.co.uk/best-personal-trainer-software/

[web:30] Nix United. (2025, December). Fitness app development: Why 2026 is the time to invest in it. Retrieved from https://nix-united.com/blog/fitness-app-development/